MEETING MINUTES – February 26, 2024 at 9:00AM

Flood Control District 9 Commissioner Meeting

Blaine County Annex Building – 1st Floor Conference Room

219 S. 1st Ave. Hailey, ID 83333

CALL TO ORDER, ESTABLISH QUORUM: Meeting called to order by Hovencamp at 8:59am. Commissioners Dean Hovencamp, Bryan Dilworth, and John Wright present (Wright present via phone from 8:58am – 9:15am, then in person through end of meeting). Hovencamp moves to add 2 items to the agenda: Website creation and Zinc Spur. Dilworth seconds.

Also present:

Molli Linnet – FCD9 admin

Chris Corwin – Blaine County Emergency Manager

Cory McCaffrey, Jori McCune – Wood River Land Trust

Amanda Bauman – Project Bigwood

Larry Shoen – former County Commissioner, Consultant

Jim Kuehn, Jim Phillips – Hiawatha

Chad Sluder – Sluder Construction

Jim Field, Dave Singer – Gimlet homeowners

Jenni Matthews (10:01am – 10:16am via phone) – Zinc Spur homeowner

APPROVAL OF MINUTES (ACTION ITEM): Dilworth moves, Hovencamp seconds.

FINANCIALS: - ACTION ITEM(S):

Paid Bills to Approve Since Last Meeting:

- Molli Linnet Invoice #805

- IME

- Brockway (Glendale and Broadford)

- Becker, Chambers

Bills to Be Paid:

- Molli Linnet Invoice #806

- John Wright Bond Reimbursement

- IME Invoice

- Becker, Chambers

- Bryan Dilworth Surety Bond Renewal (Liberty Mutual)

- Brockway

SAP UPDATES: none

ACTION ITEM: (New Business)

Reappointment of Bryan Dilworth – The board discussed the proposed reappointment of Bryan Dilworth a FCD9 Division 3 commissioner. Commissioner Bryan Dilworth’s term of office expired July 7, 2023. Commissioner Dean Hovencamp moved to reappoint Bryan Dilworth as FCD9 Division 3 commissioner. Commissioner John Wright seconded the motion and it passed unanimously.

*FCD9 Website Creation – Molli Linnet

Linnet recommended using Wix.com, which is $16-$60/month. She proposed having 3 main pages: 1) a landing/home page with info about current commissioners (names, term limits, etc.), 2) project overview page with all ongoing projects and links to pertinent documents and 3) calendar page with meeting/other important dates, and links to agendas and minutes. Commissioners request Linnet determine precise monthly costs and report back.

ACTION ITEM: (Old Business)

Hiawatha – John Wright, Jim Keuhn, Jim Phillips

Phillips: we asked engineers Wright’s question about what would happen if entire river went into canal, and they said that would be a really big problem with more people involved, etc. We’re sticking to original plan because we’re having trouble just getting even that covered. Project is $600k, grant is for $200k, so we’re $400k short. We’ve paid $10k for surveying, next step is $10k for modeling, which will show precise flows that go down the bypass canal to determine the final designs and elevations for our proposed structures. Modeling must be in place to do anything. We’re asking you for the $10k for modeling.

Dilworth: how much of modeling involves flood control?

Phillips: we’re trying to prevent flood waters from entering canal

Hovencamp: I make a motion to fund $10k for modeling

Wright: I’m not going to support this. It doesn’t protect canal from flood water. Need an overflow from canal for high water events, which would wipe out your project.

Keuhn: Instead of talking about what could happen, we’re just 2 guys taking an engineering approach to try to prevent what has already happened from reoccurring.

Wright: I also want to use engineering, we just need an outlet.

Phillips: no engineer is going to do that without modeling.

Shoen: question before you is what is your stake in the project? Do a site visit. Usually projects fund their own work (such as modeling), then approach others for funds.

Dilworth: *quotes state statutes* we don’t have to finance, we need to mitigate flood waters

Hovencamp: there is a motion on the table to fund $10, and no second. Dilworth and Wright, organize a meeting with County Commissioners, Phillips and Keuhn, and maybe Stephanie Eisenbarth to conduct a site visit and come up with a plan.

Gimlet – Dean Hovencamp

Hovencamp: I talked to Brockway and they said project could be mammoth. Estimate to get it off the ground is $12k-13k.

Wright: Confused why I wasn’t on the agenda for this, as I was previously tasked with working on it. I walked it with Bauman and McCaffrey which led to a larger discussion that still includes Gimlet. I’ll turn it over to Bauman.

Bauman: (provides Big Wood River Hwy 75 Bridge to Boxcar Bend Project handout) after walking, we reached out to Biota for assessment of design cost for that river stretch. Our proposal today is for partnership between Project Bigwood, Wood River Land Trust and FCD9 and to split design costs of $23,096 3 ways ($7699 each). Once assessment is done, then engage homeowners. They took what Gimlet is asking for into account too. Could stop myopic approach of protecting 1 house at a time.

Field: Can’t prove it was because of previous Brockway work, but used to be channel behind us and now it’s the full river. Channeling is getting deeper, water is moving faster. Was an incredible fish habititat braid that helped with flooding that’s been mostly abandoned.

Shoen: natural wood depositions are a huge challenge – may not be a simple engineering fix.

Singer: we should also consider work done in ’14 south of the bridge that straightened channel – lots of abandoned braiding. Need to consider homes south of us.

Wright: Sounds like you want river to go back to where it was. State statute directs us to protect infrastructure, and restoration is one way to do that. I’ll resist restoration of structures that lead to these problems in the first place. Project may take 10 years, so keep doing what needs to be done in short term.

McCaffrey: this design puts us in position to apply for grants and gives us a path to get homeowners on board, which could be a challenge. Could see cost savings down the road.

Hovencamp: could be massive. Do you think homeowners will get on board?

Singer: people are concerned, but everyone is different. Seems like a rational way to think about this stretch of water, but could take a long time. Channel is deepening and causing problems right now. Opening up abandoned channels could be simple and you more time - work together.

Field: could even be 1 easily identifiable channel in the meantime. I’m on board of Gimlet HOA and it’s weak with no consensus.

Wright:  you could help us with this project through outreach to neighbors

Hovencamp: I move to fund a third

Wright seconds, Dilworth agrees.

Bauman: timeline is a few months. Start with constraints, then modeling and site assessment

*Zinc Spur – Russ Hudyma and Jessi Hudyma

Jessi Hudyma (phone): I reissued letters, handed out 45 flyers, walked through neighborhood asking for tax deductible donations. I was first to notice this in 2020. Got Hilt, Bell and Dilworth to come out and look at levee and invited all neighbors to do same. Ready to go.

Hovencamp: FCD9 committed $46k. Sluder wants to start before 3.26.24 per spawning season.

Sluder: concentrate on removing log jam and do work at end of levee. Could use jammed trees for structures.

Hovencamp: we’ve paid and we support you where you’re at

Heagle Park WRLT/FCD9 Collaboration Liability Explanation – Cory McCaffrey

McCaffrey: *reads from WRLT liability handout* it’s a way for us to cover ourselves. As long as you’re fulfilling your proprietary function, you’re not liable for negligence.

PUBLIC COMMENT:

Corwin: I would support modeling of Hiawatha project because it would show you how much water would come through at different flows. Could be great tool.

Hovencamp: update on rehiring for Hilt’s position?

Corwin: currently hiring for code compliance, and we have Jeff Loomis as county engineer. Land use will look to hire planner with flood plain experience.

Hovencamp: let’s ask Loomis to attend our meetings

Shoen: he is a contractor through the county, so contact county administrator and ask if they will pay Loomis to attend, as you’ve previously had flood plain manager present.

NEXT MEETING: next meeting set for Monday, March 25 at 9:00AM in Commissioner’s Room at the Old Courthouse in Hailey.

EXECUTIVE SESSION: none

ADJOURN: Dilworth moves to adjourn, Wright seconds. Meeting is adjourned at 10:19am.

* denotes agenda item added after the posting of the agenda